| **PROJECT CHARTER** | | |
| --- | --- | --- |
| **Project Name** | TaskManager | |
| **Date Produced** | 2021-10-09 | |
| **Project Goals** | We aspire to help students hand in their best work. This project will help meet our goals by giving students and instructors the tools they need to create better scheduling | |
| **Project Objectives** | -Create the app  -App does give notifications for many clashing projects  - Cleanly display schedules for both students and teachers | |
| **Project Budget** | No project budget | |
| **Project Sponsor** | Tim Maciag (Our Instructor) | |
| **Project Manager** | Mackenzie Kot (Group member/student) | |
| **Additional Key Project Stakeholders** | | |
| -Students | | |
| -Educational Instructors | | |
| -Group Members of Team Yar | | |
| **Overall Project Milestones** | | **Dates** |
| HTML and CSS Implementation | | 2021-11-12 |
| Create skeleton app.js and a debug file debug.js with test database values  (created database with test users, assignments and courses) | | 2021-11-14 |
| Convert HTML pages to .ejs files | | 2021-11-17 |
| View and Controller  (create an app.js that interacts with the view and saves data to the database. Students can join a course and see assignments from classes they are enrolled in. Instructors can add a course, add assignments and edit the assignments) | | 2021-11-26 |
| MVP/project due date | | 2021-12-06 |
| **Overall Project Risks** | | |
| -Not having enough time to finish the project | | |
| -Scope Creep | | |
| -Developer burnout | | |