| **PROJECT CHARTER** | | |
| --- | --- | --- |
| **Project Name** | TaskManager | |
| **Date Produced** | 2021-10-09 | |
| **Project Goals** | We aspire to help students hand in their best work. This project will help meet our goals by giving students and instructors the tools they need to create better scheduling | |
| **Project Objectives** | -Create the app  -App does give notifications for many clashing projects  - Cleanly display schedules for both students and teachers | |
| **Project Budget** | No project budget | |
| **Project Sponsor** | Tim Maciag (Our Instructor) | |
| **Project Manager** | Mackenzie Kot (Group member/student) | |
| **Additional Key Project Stakeholders** | | |
| -Students | | |
| -Educational Instructors | | |
| -Group Members of Team Yar | | |
| **Overall Project Milestones** | | **Dates** |
| HTML and CSS Implementation | | 2021-11-12 |
| Javascript Implementation  ( user should be able to interact with the view , users won't be able see other people, users will be able to temporarily add due dates, but won't be pushed or saved to a database) | | 2021-11-19 |
| Database Implementation  ( Unknown : database method : SQL? )  ( users will be able to see the classes and assignments ) | | 2021-11-26 |
| Implement function: Professors can see student’s clashing due dates | | 2021-12-03 |
| MVP/project due date | | 2021-12-06 |
| **Overall Project Risks** | | |
| -Not having enough time to finish the project | | |
| -Scope Creep | | |
| -Developer burnout | | |